NexGen Pharma QMS

Product Requirements Document (PRD)

Version 1.0  |  Praverse Tech Pvt. Ltd.  |  May 2026

# 1. Executive Summary

NexGen Pharma QMS is an enterprise-grade, inspection-ready Quality Management System built for the pharmaceutical industry. Currently at v0.5.0 Alpha, the system has a solid architectural foundation (React 19, Django 6, PostgreSQL, JWT RBAC) but requires 18 additional modules to achieve feature parity with industry benchmarks (Honeywell TrackWise Digital, CaliberLIMS). This PRD defines the complete product scope, module requirements, regulatory compliance targets, and phased delivery roadmap needed to bring NexGen QMS to v1.0 production readiness.

## 1.1  Product Vision

To be the most developer-friendly, modern-stack pharmaceutical QMS that is inspection-ready out of the box — replacing legacy on-premises tools with a cloud-native, fully traceable, role-aware platform built on open standards.

## 1.2  Target Users

| Role | Primary Tasks | Key Modules |
| --- | --- | --- |
| QA Manager | Approve documents, review deviations, manage audits | DMS, Deviations, Audits, CAPA |
| QC Analyst | Log test results, OOS/OOT investigations, sample tracking | LIMS, OOS, Deviations |
| Production Supervisor | Batch records, change control, NC reporting | Batch Records, Change Control, NC |
| Regulatory Affairs | CAPA tracking, audit reports, APQR generation | CAPA, Audits, APQR, Reports |
| Warehouse / Logistics | Supplier qualification, material release | Supplier QM, Inventory |
| Training Coordinator | Assign training, track compliance, schedule retraining | LMS / Training |
| IT / System Admin | User management, system configuration, audit trail export | Admin, Reports, Audit Trail |

# 2. Current State Assessment (v0.5.0 Alpha)

| Module | Backend App | Status | Completeness |
| --- | --- | --- | --- |
| Authentication & RBAC | accounts/ | Complete | 90% |
| Document Management (DMS) | dms/ | In Progress | 60% |
| Deviations & Quality Events | quality/ | In Progress | 50% |
| CAPA | quality/ | In Progress | 45% |
| Change Control | quality/ | Basic | 30% |
| Training / LMS | training/ | In Progress | 50% |
| Dashboard & KPIs | frontend only | In Progress | 55% |
| Audit Trail | accounts/ | Partial | 40% |

# 3. Module Requirements — Complete Specification

## 3.1  Audit Management

Phase: Phase 1 — Critical   |   Regulatory Reference: 21 CFR 211, EU GMP Annex 16, ISO 13485:2016

Full audit lifecycle management from planning through finding resolution. Supports internal, external, and supplier audits.

| Feature | Acceptance Criteria |
| --- | --- |
| Audit scheduling & calendar | Schedule audits with lead auditor, scope, type, date |
| Audit plan generation | Auto-generate checklist from configurable audit templates |
| Finding / observation logging | Log critical, major, minor findings with evidence attachments |
| CAPA linkage | Link findings directly to CAPA records |
| Audit report generation | Auto-generate formatted audit report (PDF export) |
| Response & closure tracking | Track auditee responses with deadline enforcement |
| Trend analysis | Repeat-finding detection, site-level audit KPIs |

## 3.2  Complaint Handling

Phase: Phase 1 — Critical   |   Regulatory Reference: 21 CFR 211.198, EU MDR Article 87

End-to-end customer complaint intake, investigation, and regulatory reporting.

| Feature | Acceptance Criteria |
| --- | --- |
| Complaint intake form | Multi-channel intake: manual, email webhook, API |
| Triage & classification | Product/lot/batch identification, severity classification |
| Investigation workflow | Root cause analysis, link to NC / Deviation / CAPA |
| MDR/MedWatch linkage | Flag for mandatory regulatory reporting, track submission |
| 30/45-day response tracking | Automatic deadline enforcement per regulatory timelines |
| Trend reporting | Product/lot complaint trend charts, signal detection |

## 3.3  Risk Management

Phase: Phase 1 — Critical   |   Regulatory Reference: ICH Q9, ISO 14971, FDA Process Validation 2011

Structured risk assessment using FMEA methodology, linked to quality processes.

| Feature | Acceptance Criteria |
| --- | --- |
| Risk register | Create/manage risk items with owner, category, status |
| FMEA scoring | Severity × Occurrence × Detection = RPN scoring |
| Risk matrix visualization | Interactive 5×5 heat map |
| Mitigation tracking | Link mitigations to CAPA, change control, SOP |
| Residual risk assessment | Re-score after mitigation, track to acceptable threshold |
| Risk review history | Full audit trail of all risk score changes |

## 3.4  Supplier Quality Management

Phase: Phase 1 — Critical   |   Regulatory Reference: 21 CFR 211.84, ISO 13485:2016 Cl.7.4

Approved Supplier List (ASL) management, qualification, and ongoing performance monitoring.

| Feature | Acceptance Criteria |
| --- | --- |
| Supplier master | Supplier profile: category, approval status, contacts, materials |
| Qualification workflow | Questionnaire, on-site audit, document review, approval |
| Approved Supplier List (ASL) | Locked, versioned approved supplier list with expiry |
| Scorecard & performance | Delivery, quality, responsiveness KPI scoring per cycle |
| Supplier change notification (SCN) | Track supplier-initiated changes, trigger internal review |
| Disqualification / suspension | Formal disqualification with reason, linked NC records |

## 3.5  Nonconformance (NC) Management

Phase: Phase 1 — Critical   |   Regulatory Reference: 21 CFR 211.192, ISO 13485:2016 Cl.8.3

Product and process nonconformance tracking, disposition decisions, and yield impact reporting.

| Feature | Acceptance Criteria |
| --- | --- |
| NC report creation | Batch/lot identification, product, defect description, quantity |
| Disposition workflow | Use As-Is / Rework / Reject / Return-to-Vendor with approvals |
| CAPA linkage | Mandatory CAPA linkage for critical / repeat NCs |
| Yield impact tracking | Track rejected quantity against total batch yield |
| Hold / quarantine management | Physical hold tags linked to digital NC record |
| NC trend reports | Failure mode, product family, line trend analysis |

## 3.6  OOS / OOT Investigation

Phase: Phase 1 — Critical   |   Regulatory Reference: FDA OOS Guidance 2006, USP <1010>

Two-phase Out-of-Specification and Out-of-Trend investigation workflow mandated by FDA guidance.

| Feature | Acceptance Criteria |
| --- | --- |
| OOS trigger | Auto-flag results exceeding specification limits from test entry |
| Phase I investigation | Lab investigation: instrument check, analyst retest, assignability |
| Phase II investigation | Full investigation: resampling, additional testing, conclusion |
| OOT detection | 3-sigma and custom range OOT limits per product/test |
| Invalidation workflow | Documented invalidation with approvals if assignable cause found |
| OOS rate KPI | Dashboard metric: OOS rate by product, test, analyst |

## 3.7  Batch Records (eBMR/eBPR)

Phase: Phase 2 — High   |   Regulatory Reference: 21 CFR 211.188, EU GMP Annex 11

Electronic Master Batch Record authoring and electronic Batch Production Record execution.

| Feature | Acceptance Criteria |
| --- | --- |
| Master Batch Record (MBR) | Template-based MBR authoring with version control |
| Batch issuance | Issue eBPR from MBR for a specific batch/lot |
| Step-by-step execution | Line-by-line execution with e-sign per critical step |
| In-process checks (IPQC) | Inline IPQC entry with limit checks and alerts |
| Yield reconciliation | Theoretical vs actual yield with automatic deviation trigger |
| Batch release | QA batch release workflow with certificate of conformance |

## 3.8  Sample Management (LIMS-core)

Phase: Phase 2 — High   |   Regulatory Reference: 21 CFR 211.160, EU GMP Chapter 6

Core LIMS functionality — sample login to COA generation — for QC laboratories.

| Feature | Acceptance Criteria |
| --- | --- |
| Sample login | Batch/lot registration, test request creation, label printing |
| Test assignment | Auto-assign tests from product specification, analyst allocation |
| Result entry | Electronic worksheet with instrument data import |
| Specification check | Auto-compare results to specification, OOS trigger |
| COA generation | Configurable Certificate of Analysis PDF generation |
| Sample disposal | Reserve sample tracking, expiry management, disposal log |

## 3.9  CAPA Effectiveness Verification

Phase: Phase 1 — Enhancement   |   Regulatory Reference: 21 CFR CAPA 820.100, ISO 13485 Cl.8.5.2

Extend current CAPA module with mandatory effectiveness verification and closed-loop closure.

| Feature | Acceptance Criteria |
| --- | --- |
| Effectiveness criteria | Define measurable effectiveness criteria at CAPA creation |
| Verification due date | Auto-set effectiveness check date based on CAPA type |
| Effectiveness review | Evidence upload, metric comparison, pass/fail assessment |
| Re-open workflow | If ineffective: re-open CAPA with escalation notification |
| Closure gate | CAPA cannot close without approved effectiveness review |

## 3.10  Reporting & Analytics

Phase: Phase 2 — High   |   Regulatory Reference: ICH Q10 management review requirements

Cross-module analytics, management review reports, and audit-ready exports.

| Feature | Acceptance Criteria |
| --- | --- |
| Management review report | Auto-generate ICH Q10 management review summary |
| Quality KPI dashboard | Charts: CAPA age, audit findings, deviation rate, NC rate |
| SPC charts | Statistical Process Control charts for key quality metrics |
| Audit trail export | PDF/Excel export of field-level audit trail for regulators |
| Scheduled reports | Auto-send reports via email on schedule (weekly/monthly) |
| Cross-module drill-down | Click metric → see underlying records |

# 4. Non-Functional Requirements

| Category | Requirement | Target / Standard |
| --- | --- | --- |
| Performance | API response time (95th percentile) | < 300ms for list endpoints |
| Performance | Report generation | < 10 seconds for any cross-module report |
| Scalability | Concurrent users | > 500 concurrent active sessions |
| Availability | System uptime | 99.9% monthly (< 8.7h downtime/year) |
| Security | Authentication | JWT with refresh rotation, 15-min access token TTL |
| Security | Data encryption | AES-256 at rest, TLS 1.3 in transit |
| Security | Penetration testing | Annual third-party pen test required pre-launch |
| Compliance | 21 CFR Part 11 | E-signatures, audit trail, no deletion of records |
| Compliance | GDPR | Data residency controls, right-to-erasure for personal data |
| Compliance | System validation | GAMP5 Category 4 — IQ/OQ/PQ documentation required |
| Accessibility | WCAG compliance | WCAG 2.1 Level AA |
| Browser support | Supported browsers | Chrome 110+, Firefox 110+, Edge 110+, Safari 16+ |
| Mobile | Responsive design | Full functionality on tablet (768px+), read-only on mobile |
| Backup | Data backup frequency | Daily automated backup, 30-day retention, offsite copy |
| Disaster recovery | Recovery Time Objective | RTO: 4 hours, RPO: 24 hours |

# 5. Backend Architecture & Data Model

## 5.1  Django App Structure

| Django App | Models | Phase |
| --- | --- | --- |
| accounts/ | User, Role, Permission, Department, Site | Current |
| dms/ | Document, DocumentVersion, ApprovalStep, DocumentCategory | Current |
| quality/ | Deviation, CAPA, ChangeControl, EffectivenessCheck | Current / Phase 1 |
| training/ | TrainingItem, TrainingAssignment, TrainingRecord, Quiz | Current / Phase 2 |
| audits/ | Audit, AuditPlan, Finding, AuditResponse, AuditReport | Phase 1 |
| complaints/ | Complaint, Investigation, MDRReport, ComplaintTrend | Phase 1 |
| risk/ | Risk, RiskAssessment, FMEAItem, Mitigation, ResidualRisk | Phase 1 |
| suppliers/ | Supplier, QualificationRecord, ASLEntry, Scorecard, SCN | Phase 1 |
| nonconformance/ | NCReport, Disposition, HoldRecord, NCTrend | Phase 1 |
| laboratory/ | Sample, TestRequest, TestResult, COA, Specification | Phase 2 |
| batch_records/ | MBR, BPR, BPRStep, IPQCCheck, BatchRelease | Phase 2 |
| reports/ | ReportTemplate, ScheduledReport, AuditTrailExport | Phase 2 |
| instruments/ | Instrument, CalibrationRecord, UsageLog | Phase 3 |
| stability/ | StabilityProtocol, StabilityStation, PullPoint | Phase 3 |
| environmental/ | EMSamplingPlan, EMResult, Trend, AlertLimit | Phase 3 |

## 5.2  Common Model Patterns

Every regulated module model must implement the following base fields and behaviors:

| Field / Pattern | Implementation | Regulatory Reason |
| --- | --- | --- |
| created_by / modified_by | ForeignKey(User, on_delete=PROTECT) | 21 CFR Part 11 attribution |
| created_at / modified_at | auto_now_add / auto_now DateTimeField | Timestamp integrity |
| status | CharField with choices, state machine enforced | Lifecycle traceability |
| audit_trail | django-simple-history or custom AuditLog model | Immutable field-level change log |
| esignature_required | BooleanField; enforce on status transitions | 21 CFR Part 11 e-signature |
| soft_delete | is_active BooleanField — never hard delete | Record integrity requirement |
| site | ForeignKey(Site) — multi-site support | Multi-site enterprise support |
| attachments | GenericRelation(Attachment) — file evidence | Evidence storage for compliance |

# 6. REST API Design Standards

All new modules must follow the API standards established by the existing DMS and quality apps.

| Endpoint Pattern | Method | Description |
| --- | --- | --- |
| /api/v1/{module}/ | GET | Paginated list with filters, search, ordering |
| /api/v1/{module}/ | POST | Create new record |
| /api/v1/{module}/{id}/ | GET | Retrieve single record with full detail |
| /api/v1/{module}/{id}/ | PATCH | Partial update (status transitions use actions) |
| /api/v1/{module}/{id}/transition/ | POST | Trigger workflow status transition with e-signature |
| /api/v1/{module}/{id}/audit-trail/ | GET | Return full audit trail for this record |
| /api/v1/{module}/{id}/attachments/ | POST | Upload file attachment with metadata |
| /api/v1/reports/{report_type}/ | GET | Generate and return report data or PDF |

# 7. Release Roadmap

| Version | Phase | Deliverables | Target |
| --- | --- | --- | --- |
| v0.6 | Phase 1a | Audit Management, Audit Trail Export (PDF), CAPA Effectiveness | Month 1–2 |
| v0.7 | Phase 1b | Complaint Handling, OOS/OOT Investigation, NC Management | Month 3–4 |
| v0.8 | Phase 1c | Risk Management (FMEA), Supplier Quality Management (ASL) | Month 5–6 |
| v0.9 | Phase 2a | Batch Records (eBMR/eBPR), Sample Management (LIMS core) | Month 7–9 |
| v1.0 | Phase 2b | Cross-module Reporting, Analytics, APQR, Validation Package | Month 10–12 |
| v1.1 | Phase 3a | Instrument Calibration, Stability Management, Training Assessments | Month 13–15 |
| v1.2 | Phase 3b | Environmental Monitoring, Electronic Logbooks, Mobile PWA | Month 16–18 |
| v1.3+ | Phase 4 | ERP Integration, Recall Management, Multi-site, AI analytics | Month 19+ |

# 8. Compliance & Validation Requirements

## 8.1  21 CFR Part 11 Checklist

| Requirement | Implementation | Status |
| --- | --- | --- |
| Unique user IDs | UUID-based user accounts, no shared logins | Complete |
| Password controls | Min length, complexity, expiry, no reuse | Partial |
| E-signatures | Re-authentication on critical approvals | Complete |
| E-signature binding | Sig record includes name, date, meaning | Partial |
| Audit trail — creation/modification/deletion | Field-level AuditLog model | Partial |
| Audit trail — human-readable timestamps | ISO 8601 UTC timestamps | Complete |
| No record deletion | Soft-delete only (is_active flag) | Needs verification |
| Sequenced record protection | Database constraints prevent out-of-sequence entries | Not started |
| Computer-generated date/time | Server-side timestamps only, client time not trusted | Complete |
| Record retention | Configurable retention policy per record type | Not started |
| Operational system checks | Health check endpoint, monitoring alerts | Not started |

## 8.2  GAMP5 Validation Package (Required for Production)

| Document | Description | Owner |
| --- | --- | --- |
| User Requirements Specification (URS) | Business requirements for all modules | Product Owner |
| Functional Specification (FS) | Detailed functional design per module | Development Lead |
| Configuration Specification (CS) | System configuration settings | IT / Admin |
| Installation Qualification (IQ) | Server, DB, app installation verification | IT |
| Operational Qualification (OQ) | Test scripts verifying functional requirements | QA |
| Performance Qualification (PQ) | End-to-end business process testing in production | QA / End Users |
| Traceability Matrix | URS → FS → Test Script cross-reference | QA |
| Validation Summary Report (VSR) | Summary of all validation activities and conclusions | QA Lead |